OSINT Intelligence System

Executive Summary

This report presents a comprehensive plan for building automatic speech recognition (ASR) systems capable of transcribing multiple Kenyan languages, designed to serve as a core component of an OSINT media monitoring system. The target languages include Kikuyu, Somali, Luo, Maasai, Kalenjin, Luhya (with its many dialects), and the other over 40 languages in the country. In addition, the architecture should also accommodate code-switching between these languages and English/Kiswahili, as well as Sheng.

The approach is grounded in fine-tuning existing open-source multilingual ASR models rather than training from scratch. The plan starts with Kikuyu as a proof-of-concept before scaling to 7 languages, and eventually the other remaining over 40 languages and dialects.

The plan is informed by the latest research in African language ASR, including Microsoft's Paza project (which fine-tuned Whisper for Kenyan languages in 2026), Google's WAXAL dataset (1,250+ hours across several African languages), and academic work on ASR, providing precedent for the system.

# PART A — OSINT Data Sources

## A1. Source

| Modality | Coverage | Notes |
| --- | --- | --- |
| Digital TV | National | Highest quality; vernacular TV is concentrated in Nairobi/Central |
| FM radio | Regional — the bulk of vernacular audio | Requires local presence |
| Web streams | Most major stations | Cheapest and most reliable where available |
| YouTube | TV stations, clips and 24/7 live channels | Rate-limited and fragile |

## A2. Regional capture nodes

Monitoring broadcasts from the far corners of the country such as Turkana, Mandera or Kisii radio requires a receiver within range which continuously captures segments locally, and uploads audio plus metadata.

| Component | Specification |
| --- | --- |
| SBC host | Raspberry Pi 5 (4–8 GB) or equivalent |
| Receiver | RTL-SDR v4 (or 2× for multi-station capture) |
| Antenna | Outdoor FM dipole/Yagi, mast-mounted |
| Storage | 256 GB local buffer (survives backhaul outage) |
| Backhaul | 4G/LTE router with data plan, or site broadband |
| Power | UPS / solar where mains is unreliable |

# PART B — Training Data Collection Track

## B1. Training Data Sources

At least two respondents per language, one male and one female, from whom audio recordings and transcribed text will be obtained to produce a clean, validated dataset. This is required for all languages, with further respondents recruited later to finetune model performance due to the presence of regional dialects e.g. Luhya sub-languages. This audio and text will then be annotated and structured to be suitable for model training.

## B2. Data collection

Different types of source data would be required for this project, such as actual speech and code-switching speech.

| Type | Share | Target hrs. |
| --- | --- | --- |
| A — Read speech | 35% | At least 50 hrs. |
| B — Spontaneous speech | 35% | At least 50 hrs. |
| C — Code-switched speech | 30% | At least 40 hrs. |

## B3. Third-party data sources

These are ready datasets containing annotated Kenyan language data.

| Source | Type | Kenyan coverage | Comments |
| --- | --- | --- | --- |
| Google WAXAL | Audio + transcripts | 1,250+ hrs. across 21 African languages | Contains languages like Kikuyu and Luo |
| Africa Next Voices (Kenya) | Audio + transcripts | Kenyan languages | Contains Kikuyu, Luo and Kamba datasets |
| DigiGreen Kikuyu ASR | Audio + transcripts | Kikuyu |  |
| Mozilla Common Voice | Audio + transcripts | Swahili (large), Kidawida (~55 hrs.) | Swahili domain data; Kidawida is a collection-methodology template |

B4. Model Selection: OpenAI Whisper

Whisper is a transformer-based encoder-decoder model that converts raw audio waveforms into text. It was trained by OpenAI on 680,000 hours of multilingual web-scraped audio, making it the most widely deployed open-source ASR model in the world. Whisper also has been used in Kenyan languages directly: Microsoft's Paza project (February 2026) fine-tuned Whisper Large-v3-Turbo specifically for Swahili, Kalenjin, Kikuyu, Luo, Maasai, and Somali — hence it provides the most suitable benchmark.

## B5. Quality control

| Tier | Check |
| --- | --- |
| 1 — Automated | Format, sample rate, clipping, silence ratio, SNR, character-set violations, tag well-formedness |
| 2 — Peer review | Second respondent verifies transcript against audio |
| 3 — Expert audit | Senior Kikuyu linguist audits per-respondent quality |

## B6. Compute and equipment for the collection track

| Item | Specification |
| --- | --- |
| Respondent kit ×2 | USB condenser microphone, pop filter, closed-back headphones, quiet room; existing laptop or smartphone |
| Compute | Suitable compute and storage resources |
| 3rd party fees | 2 respondents per language, more may be required depending on model performance, experts for audit and peer review |

Depending on model performance and language complexity e.g. presence of many dialects, more respondents may be required.

B7. Annotation standards

- Orthography. One project style guide per language, enforced at QC. Kikuyu uses ĩ and ũ; annotation tooling and all downstream storage must be UTF-8 end to end.

- Code-switch tagging. Inline tags in the annotation for analysis and for training

- Sheng. Transcribe phonetically in standard Swahili orthography, with English-origin words spelled as English. Tag the span as Sheng.

- Speaker and condition metadata. Speaker ID, dialect region, sex, age band, recording device, environment. Required for speaker-stratified splits and for dialect-level evaluation.

- Non-speech events. Explicit tokens as Whisper hallucinates confidently on non-speech; labelled non-speech is what teaches it not to.

# PART C — The OSINT System

## C1. Pipeline

- Capture

The first step is data capture, which includes information obtained from various OSINT sources such as TV, radio and internet streams. The data capture method includes adapters and receivers both in Nairobi and around the country to obtain regional broadcasts simultaneously from vernacular stations.

- Segment

This step is important in breaking up the continuous broadcasts into smaller chunks which can be accepted by the model.

- Transcribe

The model which has been trained on the specific language then decodes the individual segments and converts them into text. In addition, since most broadcasts in Kenya involve code switching using English, Kiswahili and Sheng, the model should also be trained in these languages to avoid losing vital information and context.

- Detect

Once transcribed, the system should be able to detect the language used since they will contain text in languages such as English and Kiswahili. This is crucial to enable the appropriate model to operate on phrases in the language it is trained on, and avoid mistranslations.

- Translate

The transcribed text is still in vernacular form and will need to be translated into English. Both the vernacular and English copies will be preserved in case the model is unable to properly translate the content.

- Report

The translated content is then summarized and disseminated in form of a report either periodically or on demand.

# C2. Phased Language Rollout

The system envisages a phased rollout, with a proof of concept in Kikuyu, expanding to include all the different languages and dialects in the country.

## Phase 1 — Proof of concept

## Why Kikuyu First?

Kikuyu is Kenya's most widely spoken indigenous language with approximately 8–9 million speakers. It is the optimal POC candidate for reasons such as existing research baseline (Paza), available open-source data (WAXAL), large enough speaker population for transcriber recruitment in Nairobi, and high prevalence in Kenyan media (Central Kenya radio stations, which are monitoring targets for the OSINT system).

Since many broadcasts contain code switching using English, Kiswahili and Sheng, these languages will also have to be included.

## Phase 2 — Expanding to 7 other languages

These are high population languages in Kenya with some already supported by existing models and might need little finetuning. However, these open-source datasets are not comprehensive and may need additional material.

| Language | Approx Speakers (M) | Comments |
| --- | --- | --- |
| Luo | 5.0 | Included in Whisper-Paza dataset |
| Luhya | 6.8 | Will need further training due to dialects |
| Kalenjin | 6.3 | Will need further training due to dialects |
| Kamba | 4.7 |  |
| Somali | 2.8 | Included in Whisper-Paza dataset |
| Kisii | 2.7 |  |
| Maasai | 1.2 | Included in Whisper-Paza dataset |

## Phase 3 – Expansion to the other 40+ languages

The next phase will include expanding to the other languages in Kenya like Turkana, Meru, Borana etc. that are prevalent in the country.

## Phase 4 – Finetuning

This involves finetuning the models to cater for dialects e.g. Luhya (Bukusu, Maragoli, Isukha and over 15 other dialects) and Kalenjin (Kipsigis, Nandi, Keiyo up to 10 dialects). In addition, a diverse variety of respondents can also be selected e.g. multiple age groups (18–30, 31–50, 51+) and other regional dialects with the same language e.g. Kikuyu from Kiambu and Nyeri, to cater for phonetic variations.

## How a language is added — the standard procedure

| Step | Action | Cost | Service reached |
| --- | --- | --- | --- |
|  | Register channels and language in the registry | Hours | Detect & flag (prior only) |
|  | Collect and transcribe 100–200 hrs.; fine-tune ASR | Weeks | Tier 2 — transcript + entities |
|  | Train model | Weeks | Tier 1 — full translation |
|  | Test model performance and evaluate | Weeks |  |
|  | Deploy to production |  |  |

WAY FORWARD

- Phase 1 poc is vital to demonstrate viability of the proposed system. Kikuyu is an appropriate starting point due to its visibility in the Kenyan social context and prevalence of vernacular broadcasts.