Phase 1: Vernacular Speech-to-English Pipeline

Requirements and data plan

Phase 1 objective

# Prove the full chain (vernacular audio, vernacular text, English text) end to end on two languages, Kikuyu and Luo, before extending to the remaining target languages.

# 1. Phase 1 at a glance

| Item |  |
| --- | --- |
| Languages | Kikuyu, Luo (Dholuo) |
| ASR model | Paza (Whisper-based), fine-tuned on our paired audio and transcripts |
| Translation model | NLLB-200, fine-tuned on our aligned sentence pairs |
| Proposed Team | 3 developers, 1 procurement, 2 supervisors, 4 respondents (2 per language) |
| ASR data target | Minimum viable: 10-20 h validated audio. Production baseline: 50-100+ h |
| Translation data target | Minimum viable: 5,000-10,000 sentence pairs. (10-20h) General quality: 50,000-150,000+ (50-100h) |

# 2. Proposed team and roles

| Role | Count | Responsibility (proposed) |
| --- | --- | --- |
| Developers | 3 | Data pipeline, fine-tuning of Paza and NLLB, evaluation, integration into the monitoring system |
| Procurement | 1 | Developing budgets for hardware and other requirements |
| Supervisors | 2 | Quality review of respondents, recordings and transcripts |
| Respondents | 4 | Native speakers, 2 per language: record and transcribe audio, produce Kikuyu/Luo to English sentence pairs |

# 3. Speech recognition (Paza)

## 3.1 Data requirements

| Area | Requirement |
| --- | --- |
| Audio format | 16 kHz sampling rate, mono. WAV or FLAC preferred; MP3 and OGG accepted |
| Segment length | 3-30 seconds, each paired with an exact transcript |
| Transcripts | Verbatim, processed in the target language's standard format |
| Speakers | Balanced male/female mix, spread of age groups and regional accents |
| Code-switching | Capture mixing with English and Swahili as spoken |
| Acoustic mix | 70% clean/studio audio (accuracy baseline), 30% noisy/field audio (radio, outdoor, conversational) for robustness |
| Sources | Hybrid: open datasets (Mozilla Common Voice, FLEURS, ALC) plus our own curated recordings |

## 3.2 Volume (fine-tuning Paza / Whisper)

| Tier | Validated hours | Expected outcome |
| --- | --- | --- |
| Minimum viable | 10-20 h | Basic recognition on clean audio |
| Robust production baseline | 50-100+ h | Diverse speakers and conditions, usable on broadcast audio |

# 4. Translation (NLLB-200)

## 4.1 Data requirements

| Data type | Description and use |
| --- | --- |
| Parallel sentence pairs | Aligned Kikuyu-English and Luo-English sentences |
| Monolingual text | Raw, unpaired Kikuyu and Luo text from news, local websites and literature. Used for vocabulary expansion (tuning SentencePiece tokenizers), back-translation (synthetic parallel text) and domain adaptation |

## 4.2 Volume (fine-tuning NLLB-200)

| Tier | Sentence pairs | Expected outcome |
| --- | --- | --- |
| Minimum viable | 10-20 h | Domain-specific tasks, e.g. healthcare instructions |
| General domain quality | 50-100+ h | Broad-coverage translation |

# 5. Alternatives considered

Paza and NLLB remain the Phase 1 baseline. The models below are fallbacks to benchmark against the same held-out test set.

| Model | Replaces | Why consider it | Trade-off |
| --- | --- | --- | --- |
| Meta MMS | ASR | 1,000+ languages; wav2vec 2.0 pre-trained on 491,000+ hours of raw audio. Reported to outperform Whisper-based models on ultra-low-resource dialects with little supervised text | Relevant mainly if Paza performs poorly |
| Google MADLAD-400 | Translation | 419 languages; T5 v1.1 encoder-decoder (3B, 7B, quantised 10B); trained on an audited 3-trillion-token dataset, more stable on long-form text | Heavy for CPU-only hardware; needs quantised builds |

# 6. Evaluation

- Hold out a fixed test set per language from validated respondent data; never used in training.

- ASR: word error rate (WER) and character error rate, reported separately for clean and noisy/field audio.

- Translation: respondent reference translations, plus supervisor spot checks.

- End to end: run the same audio through ASR then NLLB and score the English output.