Phase 1: Vernacular Speech-to-English Pipeline

Phase 1 of the proposed system expects to focus on the following languages: Kikuyu, Luo, Somali, Kalenjin.

Objective

# Developing suitable training material for the 4 vernacular languages

# Prove the full chain (vernacular audio, vernacular text, English text) end to end on four languages, before extending to the remaining target languages.

Proposed Flow

Audio Capture (Vernacular FM)  -> Vernacular transcription to text -> Vernacular text to English translation  -> Reporting

Proposed Models

- Whisper/Paza – Audio transcription

Whisper also has been used in Kenyan languages directly: Microsoft's Paza project (February 2026) fine-tuned the Whisper model specifically for Swahili, Kalenjin, Kikuyu, Luo, Maasai, and Somali — hence it provides the most suitable benchmark. However, it requires additional and customized training material to provide robust performance on FM broadcasts.

Training Material requirements

| Segment length | 3-30 seconds, each paired with an exact transcript |
| --- | --- |
| Transcripts | Verbatim, processed in the target language's standard format |
| Speakers | Balanced male/female mix, spread of age groups and regional accents |
| Code-switching | Capture mixing with English and Swahili as spoken |

- NLLB – Vernacular text to English

NLLB is a translation model that can be used to translate vernacular text into English. It is a model created by Meta and has been trained on some Kenyan languages.

Training Material requirements

| Parallel sentence pairs | Aligned Kikuyu-English, Somali-English, Kalenjin-English, Luo-English sentences |
| --- | --- |
| Monolingual text | Raw, unpaired text from news, local websites and literature. |

Proposed team

| Developers | 3 | Training and evaluation of Paza and NLLB, Developing UI and reporting system |
| --- | --- | --- |
| Supervisors | 4 | Quality review of respondents, recordings and transcripts Assist in developing and annotating datasets |
| Respondents | 8 | At least 2 per language |

FM Sources

Internet streams for FM radio for each language:

- Kikuyu – Inooro, Kameme, Gukena FM

- Kalenjin – Kass, Chamgei, Emoo FM

- Luo – Ramogi FM

- Somali – Iftiin, Star FM

Requirements

- 3 Laptops for the developers with GPU

- 4 Laptops for supervisors

- 4 External drives

- 10 Headphones and Microphones

Deliverables

- A few hours training dataset for Paza and NLLB for the 4 languages

- Fine-tuned Paza and NLLB models

- Improved performance of the system from vernacular audio capture to English translation for the 4 languages

- User Interface to interact with the proposed system.

Way Forward

- Identify and recruit at least 2 native speakers of each of the four languages (atleast 8 in total) as respondents

- Collaborate with supervisors to design training materials and guidelines for data annotation and quality control.

- Deliberate on model architecture, training workflows, and technical project structure alongside the development team